# TENDER CALL NOTICE

# FOR CONSTRUCTION OF GOATERY SHELTER IN SELECTED GP OF SETU AREA BY CDVO MALKANGIRI

Tender Call Notice No.05/2024-25

The Chief District Veterinary Officer, Malkangiri invites Percentage Rate bids in Double cover System for the civil work as detailed in the following table from eligible class of contractors as mentioned under column-9 (nine) registered with the State Governments and Contractors of equivalent Grades/Class Registered with Central Government/ MES Railways. The proof of registration from the appropriate authority shall been closed along with the Bid. If successful, the bidder who has not registered under State Government has to register under the State PWD in appropriate class of eligibility before signing of the agreement for the following works eventually to be drawn up in the P.W.D, P-1 forms in conformity with the Detailed Tender Call Notice.

| Sl. No. | Name of the Block | Name of the GP | Name of the work | Amount put to tender (in Rs.) | Cost of tender paper (in Rs.) | EMD | Time for completion of work (in months) | Class of Contractor |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | 2 | 3 | 4 | 5 | 6 | 7 | 8 | 9 |
| 1 | Chitrakonda | Tunnel camp, Doraguda,Chitrakonda, Badapada, Papermetla and Badapadar | Construction of Goat Shelter (36 Nos) | 2472548/- | 6000/- | 1% of Tender Amount | 3 (Three months) | C/B |

| Period of availability of tenders / Date and time of bidding | 11.02.2025 from 11.00 AM to 25.02.2025 upto 5.00 PM |
| --- | --- |
| Date of opening of Tenders | 28.02.2025 at 11.00 AM |
| Venue for opening of Tenders | Office of the Chief District Veterinary Officer, Malkangiri Near Municipality office, Malkangiri. |

- Cost of Tender Paper:-Bids Must be accompanied with amount specified towards paper cost of the work as mentioned in the table (Col No. 6) above in shape of Demand Draft (non-refundable) drawn in any Nationalized Bank/ Scheduled Bank in favour of Chief District Veterinary Officer, Malkangiri.

- Sale of Tender papers:- The Tender documents can be accessed in the Govt./ Malkangiri website https://malkangiri.odisha.gov.inonly from 11.02.2025 to 25.02.2025. No tender paper will be sold by Chief District Veterinary Officer, Malkangiri or any other offices. Interested bidders will have to download the bid documents from the same website only i.e. https://malkangiri.odisha.gov.in from 11.02.2025 to 25.02.2025.

- Date of receipt and mode of submission tender paper:-The Tenderers have to submit the sealed tender papers in complete shape through Registered Post /Speed Post only, The last date of receipt of tender paper is 25.02.2025 (5.00PM).The undersigned will not be responsible for postal delay if any or non-receipt of the paper in time. The name of the project for which tender paper is filled should be written legibly on the cover in which all the required papers are kept and sealed.

- Date of Opening of Tender Paper: The tender papers shall be opened on 28.02.2025 at 11.00 AM in the Chief District Veterinary Office, Malkangiri in presence of the Tenderers or their authorized representatives having written authorization for the purpose and the Tender Committee.

- Documents to be submitted in the technical bid:- The required documents as prescribed in the DTCN shall be submitted, failing which the bid of tenderer shall be rejected.

- Additional Performance Security Deposit: The successful bidder who has quoted less bid price/ rates than the estimated cost put to tender shall have to furnish the following as Additional Performance Security in shape of N.S.C/ Post Office Saving Accounts/ Post Office Time Deposit Account/ KVP/ Bank Guarantee/ e-bank Guarantee Pledged in favour of the Chief District Veterinary Officer, Malkangiri of any Nationalized/ Scheduled Banks of India counter guaranteed by the Local Branch at Malkangiri within 7 days from the date issue of the letter of the Acceptance by the CDVO Malkangiri to the successful bidder.

| Range of difference between the estimated cost put to tender and bid amount required |  |
| --- | --- |
| - Below 5% | No Additional Performance Security to be deposited by the successful bidder. |
| - From 5% above and below 10% | 50% of (Difference between estimated cost put toTender and bid amount) |
| - Range from 10% and above | 150% of (Difference between estimated cost put toTender and bid amount) to be deposited by the successful bidder. |

- Submission of more than one tender paper by a bidder for a single work will be liable for rejection of all such tender papers.

- Earnest money deposit: 1% (One Percent) of the bid value in shape of NSC/ Post Office Saving Accounts/ Post Office Time Deposit Account/ KVP/ Bank Guarantee/ ebank Guarantee of any Nationalized Bank or Schedule Bank pledged in favour of Chief District Veterinary Officer, Malkangiri as per office Memorandum No.1499/W dtd. 01.02.2023 of work Dept. The Tender Papers without the required amount of EMD will not be considered and transfer or adjustment of EMD is also inadmissible.

- The undersigned reserves the right either to reject any or all tenders or cancel the entire tender process without assigning any reason thereof.

- If the date of sale, receipt and opening of the tender as specified above happens to be holiday(s), then the process of sale, receipt and opening whatsoever will be shifted to the immediate next working day at the same specified time and venue respectively without further notice. However, the date of tender paper opening may be postponed as per the convenience of the authority by intimating all the concerned Tenderers through notice affixing to the Notice Board at the office of the Chief District Veterinary Officer, Malkangiri only.

N.B: All should go through the terms and conditions of Tender call Notice and Detail Tender call notice before submission of Tender papers.

Sd/

Chief District Veterinary Officer,

Malkangiri

Copy to the Notice Board for wide publicity

OFFICE OF THE CHIEF DISTRICT VETERINARY OFFICER, MALKANGIRI

DETAILED TENDER CALL NOTICE (05/2024-25)

Sealed tenders in double cover system in conformity with the detailed tender call notice to be eventually drawn up in the form of OPWD P1 Agreement and will be received upto 5.00 PM on 25.02.2025 by the office of the Chief District Veterinary Officer, Malkangiri for the work “Construction of Goat Shelter at Tunnel Camp, Doraguda,Chitrakonda,Badapada, Papermetla and Badapadar GP of Chitrakonda Block, Malkangiri” at a tender value of Rs.2472548/- (Rupees Twenty Four Lakh Seventy Two Thousand Five Hundred Forty Eight) only from Government Registered Contractors of R&B/ N.H/ RW Wings of Class “C”, “B”and above and will be opened on28.02.2025 at 11.00AM in presence of the Tenderers or their authorized agents by the Chief District Veterinary Officer, Malkangiri

- The Tenderers shall pledge note that the work shall have to be completed within 03 (Three) Calendar months commencing from the date of issue of the written work order. No late tenders will be considered. Tenders submitted through telephone or telegram will not be accepted.

- The contractors may obtain a set of tender documents from the Govt. website https://malkangiri.odisha.gov.in only and submit Bank Draft for Rs.6000/-in favour of Chief District Veterinary Officer, payable at Malkangiri towards cost of Tender paper.

- The Chief District Veterinary officer, Malkangiri reserves the right to reject any or all the tenders received without assigning any reason. There of the tenderer, whose tender is selected for acceptance shall within a period of seven days upon written intimation being given with regard to acceptance of his tender shall deposit an initial security money equal to that of E.M.D. over and above the E.M.D. as stipulated in clause above and sign the agreement in the item rate contract from the P.W.D. The initial security deposit with the earnest money and the amount withheld from successive work bills according to the provisions of the item rate contract shall be retained as security deposit. Failure to execute required agreement and deposit the security money as above shall be entitled for forfeiture of the earnest money. No tender shall be finally accepted unless the required amount of security money is deposited. The written agreement to be entered into between the contractor and the Chief District Veterinary Officer, Malkangiri shall be the foundation of the right of both parties and the contract shall be deemed to be incomplete until the agreement has first been signed by the contractor and then by the Chief District Veterinary Officer, Malkangiri in the manner as laid down in O.P.W.D. code. The Chief District Veterinary Officer, Malkangiri shall accept the security deposit in shape of N.S.C/ Post Office Saving Accounts/ Post Office Time Deposit Account/ KVP/ Bank Guarantee/ ebank Guarantee Pledged in favour of the Chief District Veterinary Officer, Malkangiri of any Nationalized/Scheduled Banks of India counter guaranteed by the Local Branch at Malkangiri. The document/ receipt shall be furnished to the Chief District Veterinary Officer, Malkangiri. Exemption will be allowed to Govt. Agencies or Engineer Contractor or ST/SC contractor.

- List of documents to be submitted

Bidders are required to furnish the following documents along with the technical Bid:

- DD towards tender cost.

- EMD (N.S.C/Post Office Saving Accounts/ Post Office Time Deposit Account/ KVP/ Bank Guarantee/ ebank Guarantee of any Nationalized Bank or Scheduled Bank pledged in favour of Chief District Veterinary Officer, Malkangiri).

- Valid GST Registration Certificate along with latest copy of GSTR-3B.

- Valid PAN Card along with Income Tax Return for last three assessment years 2022-23,2023-24,2024-25.

- Valid Civil Registration Certificate.

- Affidavit regarding correctness of information provided in the bid.

- Affidavit regarding no relation with the employees of CDVO Malkangiri.

- Declaration in shape of affidavit that the tenderer is currently under no litigation.

- Copy of Tender document (each page must be Signed and Sealed)

- Undertaking to provide Building Construction Worker Registration Certificate after the work order is issued.

- A declaration in shape of affidavit to the effect that there has been no conviction/ imprisonment for an offence involving moral turpitude must be submitted, otherwise bid shall be rejected.

- Declaration in shape of affidavit that the Tenderer has not been blacklisted by any government or non-government organization, in Odisha or in any other state, for any tender work or contractual obligations.

- The rate shall be quoted in words and figures. Otherwise, the tender will be liable for rejection. The rates shall be quoted in rupees and paisa. The tender shall be written legibly and free from erasers, overwriting, conversion of figures. Corrections, where unavoidable should be made by scoring out, initialing dating and re-writing.

- The Contractor shall be responsible for payment of royalties or other charges for quarrying materials. All local taxes including state sales tax and income tax, ferry and tollage charges, and other local taxes shall be paid by the contractor. The same will be deducted from the work bill if the contractor fails to produce the valid receipt in support of the payment of the above said charges/ taxes.

- If the contractor removes any materials or stock supplied to him from the site of the work with a view to dispose of the same dishonestly or for any other reason without written permission of the Chief District Veterinary Officer, Malkangiri he shall in addition to any other liabilities civil or criminal arising out of such removal, liable to pay a penalty equivalent to given times rate of the materials or stock so removed according to the stipulated rate and the penalty so imposed shall be recovered from the Contractor from any sum that may then be immediately due or any time there after becomes due to the contractor or from his security.

- The contractor shall be fully liable to indemnify the Chief District Veterinary Office, Malkangiri payment of any compensation under workmen compensation Act VIII of 1923 on account of worker employed by him and the full amount of compensation paid shall be recovered from the contractor.

- All reinforced cement concrete work shall confirm to the detailed standard specification and shall be of proportion as per design with the specification mentioned in the tender schedule. All items of work shall be executed in accordance with the detailed standard specification of Orissa as followed by State PWD (Roads & Buildings).

- Shuttering and centering shall be with seasoned Sal wood planks inner width of which shall be lined with suitable shuttering made of leak proof and tight including false work as directed or alternatively steel shuttering and centering shall be used.

- For the purpose of the jurisdiction, in the event of dispute if any, the contractor shall be deemed to have been into within the Malkangiri District Area and it is agreed that neither party to the agreement will be competent to bring any suit with regards to the matter covered by this contract at any place outside Malkangiri.

- It is contractor’s responsibility to correctly demarcate the lay- out and orientation of the building etc. and fixation of level pillars at site as directed by the Sr.TCorTC. All expenditure in connection with tools and plants, instrumental materials etc., shall be borne by the contractor.

- After the work is finished, all surplus materials and debris shall be removed, preliminary work such as mixing plates etc., are to be dismantled and all the materials removed from the site and ground up to 30mtrs. wide from the Goat shelter etc. should be cleaned and dressed by the Contractor at his own cost. The net rate quoted should be inclusive of all these expenditures. He should return all the unused Departmental materials to the JE concerned.

- The Contractor shall not interfere with the execution of water supply or electrical fittings and other works entrusted to any other agency by the Chitrakonda Block at the time during the progress of work.

- The Sr. Technical Consultant of work shall have the right to reject the scaffolding and cantering etc., made for the work and such structure if found defective in his/ their opinion.

- The contractor shall at his own cost make water supply for all work and make sanitary arrangements for his labour campus. The Contractors shall also arrange adequate lighting arrangement for night work, wherever at his own cost.

- Boiling of water arising from any reason what so ever from the foundation if necessary shall be borne by the Contractor. No payment shall be made for fixing arranges bench-marks. Level pillars profiles and benching and leveling the ground whenever required. The rates quoted shall be for finished items of work inclusive of all incidental items of work.

- It should be understood clearly that on claim whatsoever shall be entertained as regards extra item of work or extra quantity of any item in excess of the estimate, written order must be obtained from the CDVO, Malkangiri for such extra item or quantity of work.

- The Contractor must follow the fair wages clauses as introduced by the State Government.

- Except as otherwise provided in the contract, all quotation and disputes relating to the meaning of the specification, designs, drawings and instructions contained therein and as to the quality of workmanship of materials used in the work, or as the any other question claim right, matter of anything whatsoever, arising out of the execution or failure to execute the same whether arising during the progress of the work or after the completion or abandonment thereof shall be referred to the tender committee. The award of the Tender Committee shall be final, conclusive and binding on all parties to this contract.

- The contractor shall arrange at his own cost, necessary tools and plants as may be required for the efficient execution of the work and the rates quoted should be inclusive of the running and hire charges of such tools and plants.

- The Contractor shall submit to the CDVO office monthly return of the labour both skilled and unskilled employed by him on the work. In case of non-payment, the contractor is solely responsible in the labour court.

- No part of the contract shall be sublet without written permission of the Chief District Veterinary officer, Malkangiri or transfer is made by power of attorney authorizing others to receive payment on the contractor’s behalf.

- No tender documents shall be sold to the intending Tenderers on the date of opening of the tender.

- If any further necessary information is required the Chief District Veterinary officer, Malkangiri will furnish such information but it must be in order and according to instructions.

- Only ISI specified Cement (OPC /PPC– 33, 43.53 Grade) will be used and weight of each cement bag being taken as 50Kg.

- No contractor shall be permitted to furnish his tender in his own manuscript papers or letter.

- Both EMD & ISD shall be refunded to the successful Tenderer after 6 months of completion of works provided that all defects if pointed out by Engineering Staff are rectified. However, the security deposit will be refunded only after audit, which is being deducted from time to time in all running as well as final bills pads.

- In the event of delay in the supply of detailed structural designs for unavoidable reasons, reasonable extension of time will be granted on application by the contractor, but no claim for monetary compensation therefore shall be entertained under any circumstances.

- Before quoting his rates, the tenderer can inspect the site of proposed work. He should inspect the quarries and satisfy himself about the quality, availability of materials, medical aids, labour, food stuff etc., and the rates shall be inclusive of all these items, in every case the materials must comply with the relevant specification. The sample of materials in sealed packets should be submitted along with the tender for approval of CDVO, Malkangiri while executing the work.

- The tenders containing extraneous conditions not covered by the tender call notice are liable for rejection.

- The Contractor shall have to furnish certificate along with the tender to the effect that he is not related to any Chief District Veterinary Officer, Malkangiri staff.

- Tenders shall be deemed valid and hold good till 180 days from the date of obtaining of tenders.

- Tenderers are required to submit a list of important works executed by them in the State of Odisha in the prescribed form enclosed herewith accompanied by a certificate from the concerned authority of the work in respect of satisfactory and timely completion of the work.

- The Tenderer may at his option quote reasonable rate for each item of work carefully so that rates for one item should not be unworkably low and for other items too high. He should be able to substantiate his rates for any or all items through detailed analysis.

- The Chief District Veterinary Officer, Malkangiri reserves the right to reject any or all tenders received without assigning any reason whatsoever. The CDVO, Malkangiri also reserves the right to accept any tender without assigning any reasons to other tenders.

The Chief District Veterinary officer, Malkangiri shall have the power to make Contractor shall be bound to carry out the work in accordance with any instruction, which may be issued to the contractor after being signed by the Chief District Veterinary officer, Malkangiri and such alteration shall not invalidate the contract and any additional work which the contractor maybe directed to do the manner, above, specification as part of the work shall be carried out by the contract on the same conditions in all respects on which he agreed to do the main work. The time for the completion of the work shall be extended in the proportion that the additional work bears to the original work shall be extended in the proportion that the additional work bears to the original contract work and the certificate of the Chief District Veterinary Officer, Malkangiri shall be conclusive as to such proportion, and if the additional work included any class of work shall be carried out at the rate entered in the sanctioned schedule of rates of the locality during the period when the work is being carried on and if such mentioned class of work is not entered in the schedule of rate of the Malkangiri district then the contractor shall within seven days of the date of his receipt of the order to carry out the work, inform any alternations in or addition to the original specification, drawing, designs and instructions that may appear to him to be necessary or advisable during the progress of the work. The GST & income tax deposit respectively, where the contract exceeds Rs.10,000/-.

- No monetary compensation will be entertained on account of natural calamities like cyclone, earth quake, flood and heavy rain fall etc., but suitable extension of time may be granted by on consideration of the application of the contractor and that too only on valid reasons. No escalation claim will be entertained during the time period and extension period.

- Rubble Stone, boulders, rough stone, soling stones and over size metals measured by volume of closely packed stacks. 1/6 of the volume for voids will normally be deducted from closely packed stacks. For loosely packed stacks percentage of voids will be determined on actual observation and deducted as assessed at site by the Chief District Veterinary officer, Malkangiri.

- 12 ½ % will be deducted from metal and moorum towards void. The box heaps of 1.50x1.50x0.50m to be measured as one cum. similar measurement to be adopted for gravel stacks and voids deducted. The rates should be excluding voids.

- Sand will be measured in box heaps of1.50x1.50x0.50m being taken as one cubic meter or as directed by the CDVO of the work.

- The quantities of item of work may vary at the time of actual execution of the work. The Contractors should do the work at his tendered rate whatsoever the quantity may be without any extra claim.

- Compacted thickness as of soling stone and metal including consolidation of bill materials for which no claim for extra payment shall be entertained.

- Only clean hand broken stone chips or Crusher broken chips shall be allowed for R.C.C.work as the case may be as stated in Tender Schedule or as directed by the Chief District Veterinary Officer, Malkangiri.

- Five percent will be deducted for voids of chips of size 6mm and above.

- If the contractor quotes abnormal low rates for any item and the Department decides to accept his Tender, the Dept. Would have discretion of withholding the differential cost, between such highly low rates items and schedule of rates from their first, payment due against other items till such low rate items are executed.

- No excess over and above the estimated rates shall be allowed. In case, the lowest tenderer fails to negotiate his rates to estimated rates, the documents shall be forwarded to Govt. for approval.

- For quoting abnormal low rates, the lowest tender may be asked to justify his rates by producing analysis of rates etc. Depending on the type of works, it will be decided by the tender committee whether works can be executed with such low rates. The decision of the Tender Committee in this aspect is conclusive

- If any legal dispute arises, the jurisdiction of the matter is limited/ subjected within Malkangiri District jurisdiction only.

Sd/

Chief District Veterinary Officer,

Malkangiri

NB:- ln case of any clause as per the tender Call Notice/ work order/ agreement differs with that of provisions under OPWD Code, the clause which has been specified by Chief District Veterinary Officer, Malkangiri shall prevail. However, where this Office has not specified any clause on any issue, the provisions under OPWD code shall be followed.

| Name of the Project:- |  | Construction of Goat Shelter at Badapada, Papermetla, TunnelCamp,Doraguda,Chitrakonda and Badapadar under Chitrakonda Block |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Cost of Tender Paper: Rs.6,000.00 |  | Class of contractor: B/C |  |  |  |  |
| Amount put to Tender (Approx.): Rs.24,72,548.00 |  | At : Badapada, Papermetla, Badapadar,TunnelCamp, Doraguda &Chitrakonda |  |  |  |  |
| Cost of Tender Paper: Rs.6,000.00 |  | Dist.: Malkangiri |  |  |  |  |
| Earnest Money: 1%of the Estimate Cost |  | Time for completion of the work: 3(Three) Months |  |  |  |  |
| Sl. No. | Item of works | Quantity | Unit | Rate in Rs. | Amount in Rs. |  |
| 1 | 2 | 3 | 4 | 5 | 6 |  |
| 1 | Earth work excavation in hard soil or, gravely soil within 50m initial lead and1.5 m lift with breaking clods to maximum 5cm to 10cm and laying in layers not exceeding 0.3 m depth as per direction of engineer in charge. | 39.24 | cum | 268.22 | 10524.95 |  |
| 2 | Supplying, filling in foundation and plinth with sand in 15.24 cm (4”)thick layers including watering and ramming with cost, conveyance, royalties and taxes of sand with labour and T&P required for the work etc. complete (Measurement will be taken on finished compacted section only) | 6.48 | cum | 1117.15 | 7239.13 |  |
| 3 | Cement concrete of proportion(1:4:8)in foundation and floors using 4cm (1½”) size clean hard black crusher broken granite stone metal of approved quality and from approved quarry including hoisting, lowering and laying concrete in layers not exceeding15cm.(4”) thick to the required level ramming, watering, curing etc. complete including cost, conveyance, royalties and excluding GSTof all materials with all labour, cess and T&P required for the work etc. complete in all respect. | 6.48 | cum | 6050.78 | 39209.05 |  |
| 4 | FLY ASH brick masonry in cement mortar (1:4) in Plinth & Foundation work using fly ash bricks of 23cmx11cmx8cm size having a crushing strength of not less than 75kg/cm2 with dimensional tolerance ±2% including splays cutting circular moulding chamfering and corbelling and similar such type of works with all necessary projections watering and curing including cost, conveyance, royalties and excluding GST of all materials with all labour, cess and T&P required for the work complete in all respect in all floors as per the direction of engineer in charge. | 72.00 | cum | 6290.97 | 452949.84 |  |
| 5 | 12mm (15/32”) thick cement plaster (1:4) finished smooth to inside rough surface of 9”/10” thick brick walls after raking out the joints including watering and curing with cost with cost, conveyance, royalties and excluding GST of all materials with all labour, T&P required for the work etc. complete as per the direction of Engineer-in- Charge. | 728.28 | sqm | 224.40 | 163426.03 |  |
| 6 | Fixing of Chain linked Mesh/ Welded Mesh in wall including screw and Nails as per the direction of Engineer In charge. The mesh shall be tied tightly to hold in the position after installation | 1044.00 | sqm | 40.54 | 42323.76 |  |
| 7 | Supplying, fitting & fixing A.C. sheet roofing including fixing of ridges wind ties etc. complete but excluding cost of fittings including drilling holes in wind ties as per the direction of engineer-in-charge. | 1659.24 | sqm | 451.11 | 748499.76 |  |
| 8 | Labour for fixing and fitting A.C. sheet ridges or valleys (double) per R/M. | 296.28 | Rm | 417.80 | 123785.78 |  |
| 9 | Finishing walls with water proofing cement paint of approved shade on new work 2coats to give an even shade including cost of paint as per the direction of engineer in Charge (Details for 10sqm) | 728.28 | Sqm | 46.22 | 33661.10 |  |
| 10 | Chain linked Wire Mesh (23.77x1.22M) | 1044.00 | Sqm | 188.00 | 196272.00 |  |
| 11 | MS pipe (59.7mm-60.8mmOD)for purlin and fixing in the intermediate wall | 5948.64 | kg | 90.00 | 535377.60 |
| 12 | Cost of J hooks and Washer | 194.40 | Kg | 77.04 | 14976.58 |
| 13 | Binding Wire | 36.00 | Kg | 90.10 | 3243.60 |
| 14 | Nails | 72.00 | Kg | 90.10 | 6487.20 |
| 15 | Bituminous Washer Packet | 32.40 | Pkt | 30.00 | 972.00 |
| 16 | Flex for Display (2feetx2feet) | 36 | Nos | 200.00 | 7200.00 |
| 17 | Fixation of Bamboo base for Base Portion | 36 | Nos | 2400.00 | 86400.00 |
|  |  |  |  | Total | 2472548.38 |
|  |  |  |  | Or say, | 2472548.00 |

Cost of the Project

My Quoted rate is 	% excess 	% less(Both in figures and words) over the amount put to Tender.

Signature of the Contractor

Note:-

- The Contractor Should not write anything excepting quoting of percentage and in any case anything else strike out which is not applicable.

- Percentage quoted by the Contractor Shall be accurately filled in figures and words so that there is no confusion for evaluation.

- If any discrepancy is found in the percentage quoted in words and figures then the percentage quoted by the percentage quoted in the tender without mentioning excess or less will be treated as excess.

- The contractor should write Percentage excess or less up to one decimal point only. If he writes the percentage excess or less upto two or more decimal point shall only be considered without rounding off.